## Slide 1
An Overview of Methods, Tools, and Test Capabilities for T&E of Autonomous Systems
DataWorks 2023
ATEAS DataWorks Tutorial
Charlie Middleton
Lenny Truett, PhD
April 27.2023
Distribution Statement A. Approved for public release; distribution unlimited. Case Number: 88ABW-2023-0421; Cleared 19 Apr 2023
Notes: This presentation is intended for Public Release --- awaiting approval for release.
Updated: April 12, 2023 cjm

## Slide 2: Objectives for this Presentation
Review Origin of this Guide effort
  Community collaboration on challenges from 2015-2019
  Clear need to address the challenges and document solutions
Describe Current Content and Format
Explore Alternative Formats
  Guidebooks
  Manuals
  Format flexible
  Wikipedia / online resource
Identify Additional Content
Obtain Feedback on Current Format and Content

## Slide 3: Overview
Outline of the Draft T&E Companion Guide for Autonomy
Introduction and Background Material
Central and Specific Challenges for Autonomous Military Systems (AMS) T&E
Frameworks for Addressing Autonomy T&E Challenges
Specific Methods for Addressing Challenges
T&E Infrastructure, Tools and Resources
Path Ahead for the Draft Guide

## Slide 4: T&E Companion Guide for Autonomy Draft Outline and Content
T&E Companion Guide - Outline
1. Introduction
2. Autonomy Policies
3. Background and Context for AMS T&E
3.1 T&E Context
3.2 Autonomy Relation with AI & ML
4. AMS T&E Challenges
4.1 Central T&E Challenges
4.2 Specific AMS T&E Challenges
Methods Addressing Challenges
5.1 Where to begin
5.2 Methods and Lessons Learned by Test Phase
AMS T&E Resources
6.1 Test labs & test range support for AMS T&E
6.2 Software tools for AMS T&E
6.3 Expertise in DoD for AMS T&E
Summary and Way Ahead
A-1 Lexicon
A-2 References
12 AMS T&E Challenges
Data
Requirements & measures
Infrastructure & personnel
Exploitable vulnerabilities
Safety
Simulation
Example Methods
Assurance cases
LVC testing
Automated requirements
Continuous testing
Formal verification
Surrogate platforms
Example Tools
TACE, R2U2
Boundary Explorer
MARGInS, AdaStress
+ TRMC Toolkit
Human system teaming
Post-acceptance testing
Design for test
Test adequacy & integration
Testing continuum
Testing for ethics & legal
Fuzzing
Runtime assurance
Automated software test
STAT for autonomy
Autonomy measures
Automate outlier search
Adversarial testing
Human teaming measures
RAPT, RIOT
FRET, IKOS
ACedit, AdvoCATE
+ DARPA Assured Autonomy site
The guide is the primary means of capturing autonomy T&E lessons learned
Key contributors include Dr. David Tate and Dr. David Sparrow, Institute for Defense Analyses

## Slide 5: STAT COE Overview
Mission: Provide independent, integrated STAT consultation to acquisition programs and projects to improve test & evaluation (T&E) rigor, effectiveness, & efficiency
Chartered to apply science at point of need
    Established 2012 by (now) DTE&A
    Located at Air Force Institute of Tech., WPAFB, OH
Skilled team ready on demand
    8 PhDs, 12 MS in Statistics, Engineering, Sciences
    Certifications in DAWIA T&E, PM, STM, ENG
    From all services, FFRDC, AFRL, industry, academia
T&E
Challenge
STAT COE
We bring STAT expertise and tools to bear
to help you solve your most difficult
T&E challenges
  Scientific Test and Analysis Techniques (STAT)
  are the scientific and statistical methods and processes used to develop efficient, rigorous
  test strategies that yield defensible results

## Slide 6: STAT COE Lines of Effort Consulting—Research—Education
Direct STAT Consultation
  Ask-a-STAT
  Task-oriented engagement
  Enduring integration with test team
Enterprise-Wide Contributions
  Applied research
  Support to strategy and guidance
  T&E with emerging tech, new domains, and advanced STAT
Workforce Development
  Mentoring during consultation
  Coordination with DAU credentials and AFIT programs
  Tailored class development and delivery for sponsoring orgs
  Experience from direct consultation is foundational for relevant, effective enterprise-wide contributions and workforce development.

## Slide 7: Advancing T&E of Autonomous Systems ATEAS Project Motivation
We stand at the start of a new era in human culture and modern warfare. Machines may ‘soon’ do nearly all physical tasks that humans historically have.
AI-Enabled Autonomy is a revolutionary technology.
  Cheaper unit cost
  Larger quantity
  Less human capital/training
  Faster execution
  Safer to humans
  Survivability
  Endurance
Challenges focused on determining its suitability, lethality sustainability, adaptability, and ethical use.
Autonomy
T&E
AI S&T
Autonomy
S&T
Autonomous
System Dev
T&E
S&T
Autonomy
Projects
Autonomy
Programs
Autonomy
DT&E
Autonomy
OT&E
Operational
Autonomy
Test and Evaluation (T&E) is a critical linchpin between S&T research, tech maturation, system program offices, and warfighters.
Goal: Advance scientific practices for conducting T&E of Autonomous Military Systems (AMS) that lead to mission assurance as demonstrated by effective, reliable, and ethical employment of modern, innovative autonomous capabilities

## Slide 8: Introduction to T&E of Autonomy
Why do Autonomous Systems require research into T&E methods?
  Autonomous systems have great interest and investment in the Department of Defense
  Specific capabilities at the core of Autonomy require innovative application of T&E methods include perception, reasoning, deciding, learning, teaming, and emergent behavior
  Due to their capabilities to operate independently and coexistence with human actors, autonomous systems pose new challenges associated with proper T&E to ensure developmental and operational mission assurance that are more complex than typical weapons systems mission assurance through adequate performance, safety, ethics (and the law of armed conflict), and cybersecurity outcomes
  Methods and processes to mitigate these challenges are very limited and not readily available to the test community
  Autonomy will require testing and evaluation of system tasks that are traditionally performed by human operators; such as application of combat rules of engagement, threat avoidance and mitigation, risk management, mission integration in a large strike package, emergency management, degraded systems management, reporting of critical intelligence events, and more
  These tasks have no clear, existing way of being tested and evaluated as traditional systems require an operator to perform them, whose performance is historically evaluated through training and proficiency, not through system T&E
Who is the audience for this T&E Companion Guide for Autonomy?
  Developed to provide guidance to test and evaluation practitioners, to include program managers, test planners, test engineers, and analysts with test strategies, applicable methodologies, and tools that will help to improve rigor in addressing the challenges unique to the T&E of Autonomous Military Systems (AMS)
    T&E professionals who are unfamiliar with the capabilities and challenges of autonomous systems
    Autonomy and/or AI professionals who are unfamiliar with the T&E context, challenges, methods and tools
  Useful for researchers into advanced T&E methods and tools, to inform them about where the most urgent gaps are in current capabilities and where innovations are still needed – and to aid in bridging the gap from research to application
How was this Guide developed?
  STAT Center of Excellence, under direction from Director, DTE&A, conducted past workshops (2015 & 2019) on advancements in T&E of autonomous systems – brought together community of willing participants to share challenges, methods, and priorities
  This Guide brings together S&T research into autonomy and T&E; test planners and engineers from test ranges; autonomy project and program managers and testers; operational testers; development and oversight staffs to merge perspectives
New analytical methods are
required because…
Statistical analysis of autonomous
systems operating in adversarial
conditions is not valid without an
accurate model of the adversary’s
cognitive performance. - D. Scheidt

## Slide 9: Advancing T&E of Autonomous Systems Approach and Key Impacts
OUSD Research and Engineering (R&E) | Developmental Test, Evaluation, & Assessments (DTE&A) | Test Resource Management Center (TRMC) | STAT Center of Excellence (STAT COE) | Chief Digital and Artificial Intelligence Office (CDAO)
Director, Operational Test and Evaluation (DOT&E) | DoD Autonomy Community of Interest (CoI) | National Air and Space Administration (NASA) | Defense Advanced Research Projects Agency (DARPA) | Air Force Research Laboratory (AFRL)
Army Test and Evaluation Command (ATEC) | Naval Surface Warfare Center (NSWC) | PEO Unmanned & Small Combatants (PEO USC) | Combat Capabilities Development Command (DEVCOM) | Naval Research Laboratory (NRL)
Johns Hopkins Univ Applied Physics Lab (JHU APL) | The MITRE Corporation | Air Force Institute of Technology (AFIT) | Institute for Defense Analyses (IDA) | Air Force Operational T&E Center (AFOTEC)
Air Force Office of Scientific Research (AFOSR) | Program Executive Office Ground Combat Systems (PEO GCS) | Air Force Test Center (AFTC) | Commander Operational T&E Force (COTF) | Office of Naval Research (ONR)
Autonomy / T&E Industry | Naval Air Warfare Center (NAWC) | Department of Homeland Security (DHS) | Aberdeen Test Center (ATC) | Naval Postgraduate School (NPS)
DTE&A through the STAT COE is bridging the gap between S&T of autonomy T&E, and application of T&E methods in DoD programs
Objectives:
Define and refine current challenges/gaps in DoD methods, processes, and test ranges to rigorously test and evaluate (T&E) Autonomous Systems (AS)
Identify and develop methods and processes for T&E of AS
Identify lessons learned to enable rigorous T&E of AS
Increase collaboration among Joint, Service, and external organizations
Provide T&E practitioners tools to address challenges of T&E of AS
Efforts:
Develop a T&E of AS Companion Guide to provide testers with information on current methods and tools to address challenges
Conduct ATEAS workshops to share and improve on methods and tools
Collaborate with researchers, pilot programs, and testers to expose and expand upon best practices and lessons learned
Collaboration with Joint, Service, Federal, Industry, and Academic organizations
Key Impacts:
2015 workshop: began identifying autonomy T&E challenges - 24 participants across 11 DoD and academic organizations
2019 workshop: refined challenges, began identifying solutions - 65 participants across 17 DoD, academic, and industry organizations
2020 Advancements in T&E of Autonomous Systems report – defined current state of the art in autonomy T&E challenges and solutions
2022 virtual workshop: shared autonomy T&E solutions w/ broad audience - 182 pax across 40 DoD, academic, and industry organizations

## Slide 10: Autonomous Systems Policy and Education
Limited amount of published policy and education for Autonomy
DoDI 3000.09 “Autonomy in Weapon Systems” (updated Jan 2023)
  Defines Autonomous Weapons Systems (AWS) as “A weapon system that, once activated, can select and engage targets without further intervention by an operator. This includes, but is not limited to, operator-supervised autonomous weapon systems that are designed to allow operators to override operation of the weapon system but can select and engage targets without further operator input after activation.”
    Also known as “human out of the loop” or “fully autonomous” weapons systems; includes "human on the loop" systems
  Semi-autonomous, or “human in the loop,” weapon systems that “only engage individual targets or specific target groups that have been selected by a human operator”
    Also known as “fire and forget” weapons systems
  Requires T&E to establish system reliability, effectiveness, and suitability under realistic conditions, including possible adversary actions, to sufficient standard consistent with potential consequences of unintended engagement or loss of control of system
  Does NOT apply to "unarmed platforms," or to "autonomous or semi-autonomous systems that are not weapon systems"
  Recent update includes the 5 DoD Ethical Principles for AI (formerly published as a memo)
  Recent update expands and clarifies DoD oversight roles and responsibilities, including for required Senior Reviews of systems
DAU online course CLE 002 “Introduction to the T&E of Autonomous Systems”
  Establishes a baseline of autonomy T&E knowledge with terminology and background
  Outlines challenges for autonomy T&E including safety, security, instrumentation, data, assurance, robust coverage of the operational environment, and emergent or unexpected behavior
  Introduces methods including cognitive instrumentation, run-time assurance, adversarial testing, and agile and DevSecOps
Open Question to the Workshop Audience:
  Should the T&E Companion Guide list or reference to external (non-DoD) related guidance? E.g. FCC, FAA, other agencies

## Slide 11: Autonomy Relation with AI and ML
Autonomy refers to an agent or machine being delegated to perform a task – capable of independent operation without external control
  Autonomy is NOT only about making systems “adaptive”, “intelligent”, “smart”, or “unmanned / uncrewed” -- autonomy is about making systems self-directed & self-sufficient
  Autonomous Military Systems will need to be evaluated in a system and mission context, emphasizing measures of effectiveness and suitability to characterize the system’s integrated capabilities and limitations including software, hardware, and the synergies and/or disconnects between them
Artificial Intelligence (AI) refers to the ability of machines to perform tasks that normally require human intelligence; AI may be an element in a system pursuing a goal
  AI contribution is evaluated primarily in terms of measures of performance
  T&E of AI techniques or models under development will include broad characterization of the performance measures, without necessarily having an application in mind. This characterization of performance is an important stage in making AI components understood and available for inclusion in systems
Machine learning refers to the ability of machines to learn from data without being explicitly programmed; subset of AI techniques
  AI that does not utilize machine learning goes by different names, such as expert AI, rule-based AI, symbolic AI, domain ontology and reasoning, multi-agent planners, etc.
AI & ML are integral to autonomy, so multiple portions of this guide discuss considerations for T&E of AI and ML as integrated into an autonomous defense system
Autonomous systems are sometimes referred to as “AI in motion” to differentiate from “AI at rest”

## Slide 12: Autonomy Example with AI and ML
NOTIONAL Autonomous Automobile System
Machine Learning (AI): Computer vision processing
Expert AI: Navigate to destination
See – Hear – Monitor vehicle status – Maintain road – Avoid obstacles – Avoid traffic – Comply with laws – Navigate
Training Data
Onboard camera
Road database
Expert AI: Prioritize goals/threats to decide control actions
Road database
Traffic updates
Desirable routes
Brakes, Gas
Steering
Signals
Autonomous system: Integration of all HW and SW in representative environment
Road, traffic, obstacle, signal

## Slide 13: Background and Context for Autonomy T&E
Regulatory and guidance documentation historically linked to Milestone Decisions in the Defense Acquisition System
  Section 804, National Defense Authorization Act (NDAA) for 2020 provides for a Rapid Acquisition Process which greatly decreases acquisition timelines -- will also require accelerated test plans and execution
Exploratory testing adds value from learning relationships between variables, rather than evaluation of the effectiveness and suitability of the system under test
  Inform design trades with knowledge of performance, safety, cyber and other consequences, and operational testing – especially early testing – ensures that delivered performance under operational conditions user expects for employment
  Necessarily iterative learning continues throughout development, to include post fielding changes
Contractor Test
Developmental Test
Operational Test
Live Fire Test
Lab Test
Component Test
Subsystem Test
Integration Test
System Test
Sys-of-Sys Test
End-to-end FUSL Test
Simulation Test

## Slide 14: Central Autonomy T&E Challenges
Paradigm change from traditional, more segregated T&E of hardware processes to concept of continuous testing for autonomous system whose core is software
Hardware forms the basis for the physical features of the system -- more traditional T&E processes typically apply, such as the ‘waterfall’ alignment of T&E responsibilities
  Contractor T&E, DT&E, IOT&E, follow-on OT&E
Software T&E community often (but not always) utilizes small, quick “sprints” of development, testing and fielding
  Agile processes and development-for-security-and-operations (DevSecOps) construct, flow very rapidly from contractor T&E through DT&E, OT&E, and fielding, on a short development cycle, to enable rapid responsiveness to the user needs
As autonomous defense systems will be comprised of both hardware and software development and capabilities, the practitioner must recognize that a hybrid approach may in some situations be needed necessary, where some test events occur on a pace with hardware development, but other test events occur at the higher frequency of software development.
Autonomous system capabilities are new
  CONOPS for employment are new
  Human teaming coordination and control are new
  Adversary responses are new
  Strategic, operational, and tactical risks are new
  Test methods and tools are new
Behavior and outcomes will be unexpected

## Slide 15: Specific Autonomy T&E Challenges
Data: Files use internal algorithms/states with vendor-specific formats; very large file sizes; simulation data is common; training data may not exhaustively cover real operations; simulations too big; metadata problems.
Requirements and Measures: Autonomy requirements too broad or not defined; coverage impossible; measures of success (trust) not well defined; Concept of Operations (CONOPS) incomplete; sound behavior too subjective; decision systems highly abstract – not explainable; interoperability lacking.
Infrastructure and Personnel: Autonomy experts are few; test experts do not have autonomy knowledge; lack of sophisticated software and testing tools; test ranges not prepared for autonomy needs; LVC support; instrumentation ad hoc.
Exploitable Vulnerabilities: Large cyber attack surfaces; use of commercial/open-source code; too complex to exhaustively test; adversaries may implement Autonomy sooner.
Safety: Decisions underlying routine safety taken out of the hands (and minds) of operators; Lack of T&E methods for complex software that allows the system to “operate” itself; . Very few active research programs today for applications with highly asymmetric hazard functions.
Simulation: Modeling and simulation are critical components for mission assurance; In some instances, these techniques are the only ones available to test and evaluate a system; Sparse development of high-quality models and simulations to test system behavior.
Test planning for complex adaptive systems requires all current T&E challenges to be met in addition to addressing new challenges associated with these AI-enabled systems
Human Systems Teaming: Need to address the ability of any combination of humans and machines to perform as partners and to determine how to measure the effectiveness of that team; currently no standard for measuring trust in automated systems.
Post-Acceptance Testing: Systems will continue to change their behavior over time; need to develop periodic regression testing and for predictive models of how post-fielding learning might affect system (or team) behavior.
Design for Test: T&E of autonomous systems is made difficult by the system’s internal decision‐making process, which essentially operates like a “black box”; Need to develop T&E methods when the reasons for decision making are not transparent.
Test Adequacy and Integration: Interaction not only with their environment but also with other systems, lead to emergent, unanticipated behaviors that are difficult for humans to track; Lack of T&E methods to analyze the potential for undesirable emergent behavior in order to avoid it.
Testing Continuum: Requires testing throughout the system life cycle; Necessary to decide when, how, and what aspects of a system to test under initial assumptions; How to retest after learning has occurred.
Testing for Ethical and Legal Requirements: Must be responsible, equitable, traceable, reliable, and governable and meet the same legal, ethical, and policy standards; Currently no T&E methodologies exist.

## Slide 16: ATEAS 2022 Workshop Findings and Recommendations - Confirm & Clarify Challenges
 | Finding |  | Finding
1 | Widespread recognition of a need for holistic test strategies to integrate developers, testers, and users across autonomous defense system life cycles with continuous, agile testing | 5 | Workshop surveys identified autonomous defense system safety as the most critical challenge and the highest-ranked topic for further R&D. Formal assurance argument framework may provide a consistent method to obtain calibrated operator and certifier trust in system safety
2 | Open architecture and other autonomy standards are developing to support modular application of autonomy, including standards in metrics, requirements, instrumentation, interfaces & more | 6 | Test infrastructure may require enterprise-level investment to meet future autonomy demand and support multiple simultaneous autonomous defense system programs with mature and reusable test surrogates
3 | Government organizations are acting as the “prime contractor” for autonomous defense system development and taking on the systems integrator role | 7 | Participants expressed strong desires to improve the ability to collaborate and to have web-based resource references, including test range support, community contacts, tools, data repositories, and other frequent collaboration
4 | Autonomy imposes new burdens on operators and human teammates. Quantifying trust requires identification and application of effective requirements, metrics, and T&E methods, such as early iterative testing. Quantifying user trust to calibrate trust in autonomous defense systems have advanced, but trusted autonomy remains a challenge | 8 | Autonomous defense systems currently lack clearly defined pathways for a variety of system certifications

## Slide 17: Autonomy T&E Methods to address central and specific challenges
Where to begin?
  STAT Process
  Analogy to human operators
  Holistic look at sequential events to produce assurance
Specific individual methods and techniques
  Organized somewhat in sequence for applicability throughout the program and test lifecycles
  Methods are intended to communicate and disseminate best practices from across DoD and other experts
    No claims that this guarantees success
    No claims that this exhaustively covers all known methods
Inputs and feedback on additions / expansion / improvement are welcomed

## Slide 18
Informed Decision(s)
DEFINE
CREATE
EXECUTE
ANALYZE
STAT Process
Capability/Mission/Requirement (KPP, KSA, COI, etc.)
Build Product(s)
Finalize Test Plan
Perform Test
Apply Statistical Methods
Report Analysis Product & Insight
Define Output Variables
List Input Variables
Discuss Limitations
Identify STAT Candidates
Choose T&E Method
Identify Constraint(s)
Develop Data Analysis Plan
Leadership Level
Basic Test Process
STAT Infusion
Why?
What?
How?
Product
DP
DP
DP
DP
Decision Points (DP) mark when questions should be posed to move on to the next phase, go back to a previous phase, or exit the process.
Test Continuum: Phases of testing may cycle back at any time as all products are living documents.
ANALYSIS PRODUCT
KNOWLEDGEBASE
FINAL APPROACH & TEST PLAN
DATA & LOG
Gather Previous Information
Perform Decomposition
Determine Testable Question(s)
Evaluation Frameworks
IDSK
Kill Chains
Factors/levels
Independent Variables
Measures (MOE, MOP, MOS)
Responses
Dependent Variables
Reliability
Survey
DOE
Time Series
Observational Study
Randomization
Blocking
Replication
$
Time
Resources
Record Deviations
Collect Data
DOE Matrix
Covering Array
Survey
Distribution Fitting
Hypothesis Testing
Monte Carlo Simulation
Optimization
Reliability Test Plan
Assessment Strategy

## Slide 19: Methods and Tools to Address Autonomy T&E Challenges
Helpful to have a framework for understanding how possible solutions can fit together to provide a comprehensive strategy for T&E of autonomy
Since capabilities of interest replace former functions performed by human operators, useful to consider how a human operator develops and is evaluated over time
Common-sense requirement for an autonomous system might pose the question:
  Can the system perform at least as well as a human could?
To understand how a human is evaluated, we need to examine how a human operator is developed and trained as well, since evaluators also provide training feedback
This may provide insight into how autonomous systems could be or should be developed (and ‘trained’) which will affect the strategies for test and evaluation and other verification and validation methods
End result envisioned that a military commander has confidence in how they can deploy and employ the system effectively and can understand and manage risks involved
Autonomous Military System
What is comparable?

## Slide 20: How to develop and evaluate a Fighter Pilot
Screening in small, light plane
Academics on aerodynamics, FAA rules
Closed-book examinations
Training syllabus
Simulator training
Training aircraft
Flight training with instructor pilot sitting beside
Daily flight debriefs
Ops limits
Emergency procedures and prohibited maneuvers
Flight training with instructor pilot as wingman
Check-rides with evaluator pilot
Graduation to mission airplane
Mission qualification training
Wingman – flight lead – mission commander
Daily flight debriefs and tactics development
Red air / adversarial training
Threat study and regional combat spin-up

## Slide 21: Analogy: How to develop and evaluate an Autonomous Military System
Screening in small, light plane | Initial development in small unmanned systems
Academics on aerodynamics, weather, physiology, FAA rules | Accepted world and state models
Closed-book examinations | Formal verification / Formal methods
Training syllabus | Training data sets
Simulator training | Simulation for testing
Training aircraft | Surrogate platforms
Flight training with instructor pilot sitting beside | Runtime assurance and recovery
Flight training with instructor pilot in formation | Layered runtime monitoring
Ops limits | Adaptive, outlier search, and boundary testing
Practice emergency procedures and prohibited maneuvers | Failure path testing
Daily flight debriefs | Continuous testing
Check-rides with evaluator pilot | Operational mission testing
Graduation to mission airplane | Evolved certifications and accreditation Open architecture
Mission qualification training | Agile development and new training data
Wingman – flight lead – mission commander | Testing continuum
Daily flight debriefs and tactics development | Post acceptance testing
Red air / adversarial training | Adversarial testing
Threat study and regional combat spin-up | Retraining for mission threats and tactics
Fighter Pilot
Autonomous Military System
In this order
Not in this order

## Slide 22: Analogy: How to develop and evaluate an Autonomous Military System
Screening in small, light plane | Initial development in small unmanned systems
Academics on aerodynamics, weather, physiology, FAA rules | Accepted world and state models
Closed-book examinations | Formal verification / Formal methods
Training syllabus | Training data sets
Simulator training | Simulation for testing
Training aircraft | Surrogate platforms
Flight training with instructor pilot sitting beside | Runtime assurance and recovery
Flight training with instructor pilot in formation | Layered runtime monitoring
Ops limits | Adaptive, outlier search, and boundary testing
Practice emergency procedures and prohibited maneuvers | Failure path testing
Daily flight debriefs | Continuous testing
Check-rides with evaluator pilot | Operational mission testing
Graduation to mission airplane | Evolved certifications and accreditation Open architecture
Mission qualification training | Agile development and new training data
Wingman – flight lead – mission commander | Testing continuum
Daily flight debriefs and tactics development | Post acceptance testing
Red air / adversarial training | Adversarial testing
Threat study and regional combat spin-up | Retraining for mission threats and tactics
Fighter Pilot
Autonomous System
In this order
Not in this order
CAVEAT EMPTOR: While we can draw parallels and similarities between training a fighter pilot and testing an autonomous system, they are not the same thing. Many methods are analogous, but only loosely! This idea is primarily intended to inform on the broad range of techniques involved and help aid those unfamiliar with autonomy and AI test.

## Slide 23: Autonomy T&E Where to Begin?
The information paradox:
a) The more information used to make a decision, the better the
decision.
b) The longer it takes to make a decision, the worse the decision.
c) Using more information takes longer.
Autonomy TEV&V involves evaluating the impact of autonomous decisions (a form of C2) on the “system” which is the world
Autonomy evaluation is game-theoretic; with the information
characteristics dictating the form of game being played. Does the game
involve?
• Complex uncertainty? Then decision quality matters
• Dynamic uncertainty? Then decision speed (entropic drag) matters
• Systemic adaptation? Then system learning (entropic evolution) matters
• Random events? Then statistical evidence is relevant
• Adversaries? Then statistical evidence is not relevant
D. Scheidt, Workshop presentation, 2022
Integrated system test

## Slide 24: Autonomy T&E Where to Begin?
Autonomy TEV&V Processes utilize a sequence of ATEVV events to produce a chain of evidence that provides an assurance argument for the System Under Test
D. Scheidt, Workshop presentation, 2022

## Slide 25: Methods for Addressing Autonomy T&E Challenges
Draft T&E Companion Guide for Autonomy provides a discussion of background, challenges, methods and tools in the context of the overarching T&E lifecycle of a program, as divided into T&E Phases
T&E Phases start with earliest beginnings of a program at development of acquisition strategy and development strategy for ADS projects, proceed through test strategy development, test planning, test design, test execution, data analysis, and certification and accreditation processes
Scientific Test and Analysis Techniques (STAT) Process is referenced as the framework for organizing the Test Phases for application of these ADS T&E solutions
Each phase also includes a general discussion of considerations and lessons learned
Methods Discussion by T&E Phases
Acquisition Strategy and Development Strategy
Test Strategy
Test Planning
Test Design
Test Execution
Data Analysis
Certification and Accreditation

## Slide 26: Methods for Addressing Challenges with Acquisition and Development Strategy
Method for Acquisition and Development Strategy | Short description
Operational Modeling | Provide a model of the desired system behavior in operational context (similar to a use case)
Small scale development | Use of small, cheap, simple platforms and assets to speed development and scale up
Open architecture | Use of non-proprietary, open architecture standards for integrating subsystems and services into the mission package with government-owned interfaces
Automated requirements | Automate translation of English-language requirements into logical code
Continuous Testing | Testing the system throughout the development process and the entire system operational lifecycle
Code isolation | Use of a code development framework that enables code isolation for safety and security
Assurance cases | A structured argument, supported by evidence, intended to justify that a system is acceptably assured relative to a concern (such as safety or security) in the intended operating environment

## Slide 27: Acq and Dev Strategy Method: Operational Modeling
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Provide a model of the desired system behavior in operational context (similar to a use case)
System developers and T&E practitioners understand the desired and undesired system behaviors.
Early ground training involves classroom academics on fundamentals - Students must understand the flying environment, overarching principles, and basics such as aerodynamic principles, FAA rules, physiology, communication.
Use of accepted world and state models to accurately and comprehensively define the basic system states to match their operating modes and phases with their operational environments.
Limitation that the system state and world state models must have T&E or V&V of their logic, processes, and effectiveness.
Accurate Perception, valid Reasoning, and effective Decisions and Teaming by the autonomous system based on correct, consistent, logical use of operational modeling.
Test objectives and evaluation criteria are consistent, precise, and traceable to operational mission impacts.
Requirements and measures
Test adequacy and integration

## Slide 28: Acq and Dev Strategy Method: Small scale development
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Use of small, cheap, simple platforms and assets to speed development and scale up
Beginning pilots undergo flight screening and first start training in a small, light, single-engine civilian airplane
Documenting progress over time with small scale assets that can reduce risk and speed acceptance of more costly and sparse test assets
Examples: Wasp Micro Air Vehicle, Dragon Eye, Raven
System development and system testing are made as safe, quick, cheap, and efficient as possible
System assets and test assets are low cost, low risk, less complex to understand and use. T&E can quickly identify early, major deficiencies.
Safety Data
Requirements and measures Testing continuum
Assumption that a small-scale asset can realistically represent the intended end system in useful ways.

## Slide 29: Acq and Dev Strategy Method: Open architecture
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Use of non-proprietary, open architecture standards for integrating subsystems and services into the mission package with government-owned interfaces
Use of non-proprietary, open architecture standards for integrating subsystems and services into the mission package with government-owned interfaces
Accurate T&E insight into internal system processes.
Portable T&E instrumentation and measures able to be re-used.
Open Mission Architecture (OMA) (USAF), Unmanned Maritime Autonomy Architecture (UMAA) (Navy), AFSIM, NATS
Transferable skills and experience from training aircraft allow quicker, cheaper achievement of basic flying proficiency in complex mission aircraft
Standardized government-owned open architectures that include built-in hooks and capacity for internal (cognitive) instrumentation.
Cost of infrastructure and personnel to organize, design, manage, implement, and maintain open architecture standards, interfaces, and tools.
Limitations on system design uniqueness and potential efficiency.
Requirements and measures Data
Infrastructure Design for test

## Slide 30: Acq and Dev Strategy Method: Automated requirements
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Automate translation of English-language requirements into logical code
Alignment with compliance and policy requirements; increased speed and repeatability of requirements and objectives interpretation and usage; better understanding of requirements.
Clear, concise and accurate test objectives traced directly from clearly written system requirements.
Formal Requirements Elicitation Tool (FRET) (NASA)
No
Standardized formats for defining requirements that minimize or eliminate ambiguity in product or process results.
Costs and time to setup and implement automated requirements software tools, and training for requirements authors. Limited to firm requirements that are objectively definable.
Requirements and measures
Design for test

## Slide 31: Acq and Dev Strategy Method: Continuous Testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Testing the system throughout the development process and the entire system operational lifecycle
Use of automated software integration and regression testing through 24/7 software test labs; no single test phase, but testing throughout the life cycle; seamless integrated CT, DT, OT, and user training for system updates
Timely and accurate T&E results that respond to highly variable and/or continuous integration and continuous delivery of capability.
Rapid Autonomy Integration Lab (RAIL) (Navy)
Humans are quizzed, progress-checked and evaluated throughout their selection, education, training, and operational phases of consequential professional activities
Use of agile and DevSecOps (a la DevTestOps) processes for development with continuous integration and continuous testing, to support continuous delivery of updated capabilities.
Assumption that contractor testing (CT), developmental testing (DT), operational testing (OT), and operator training can be efficiently integrated across the lifecycle of the system.
Testing continuum Data
Infrastructure Test adequacy and integration

## Slide 32: Acq and Dev Strategy Method: Code isolation
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Use of a code development framework that enables code isolation for safety and security
Physical ("air-gap") separation of software development platforms to reduce risks of critical failures from continuous updates to minor / non-critical software within a system. Allows T&E to be rapid and responsive to software changes without the burdens of extensive testing. Allows software changes at a rapid pace, while protecting key software from flaws and threats to software integrity.
Assurance that critical features of software are not susceptible (or less susceptible) to safety and/or security risks. Reduced T&E cost/schedule.
No
Isolation of safety-critical software from other task software (e.g. flight control software).
Isolation of security-critical software from other task software.
Costs and time to setup and implement code isolation solutions.
Assumes that open, modular architecture exists to implement code isolation benefits .
Safety Exploitable vulnerabilities
Design for test

## Slide 33: Acq and Dev Strategy Method: Assurance cases
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
A structured argument, supported by evidence, intended to justify that a system is acceptably assured relative to a concern (such as safety or security) in the intended operating environment
Allows use of evidence about the autonomous system from a wide range of sources, that together produce consistent, logical reasoning for system assurance. Holistic assurance cases are potentially able to address numerous, varied concerns simultaneously.
Clear, persistent, dynamic justification that establishes assurance of system safety, security, mission capabilities, or other critical concerns
SAFE (TRMC), AdvoCATE (NASA), ACedit (Google)
No
Utilizing combinations of system test results, subsystem and component test results, modeling and simulation results, and formal verification to leverage all available evidence on autonomy performance and suitability.
Costs and time to setup and implement the assurance case argument structure, documentation and maintenance over time. Limitation on weighting the value of evidence from disparate sources.
Requirements and measures Safety Data
Security Test adequacy and integration

## Slide 34: Methods for Addressing Challenges with Test Strategy
Method for Test Strategy | Short description
LVC testing | Use of Live-Virtual-Constructive simulation and testing for safety, security, and efficiency
Surrogate platforms | Use of test surrogate platforms (with or without human operators) for development and sequential integration
Formal verification | Use of formal methods to verify system models, capabilities and operation
Software pedigree evaluation | Use of CMMI level, ISO 9000, and other software quality and pedigree evaluations to inform software code quality

## Slide 35: Test Strategy Method: LVC testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Use of Live-Virtual-Constructive simulation and testing for safety, security, and efficiency
Early, frequent, and efficient T&E at all levels of the system development, evaluation and sustainment that optimizes use of scarce resources at minimum risk.
Accurate T&E insight into autonomy tasks, components, subsystems, and capabilities that inform autonomous military system performance, effectiveness, and suitability.
Test surrogate platforms, threat emulators, testbeds, etc. AFSIM and NATS simulation frameworks. Software integration labs (SIL), High-performance computing clusters (HPC), desktop simulators.
Simulators provide a safe, secure, repeatable way of training, where operators can attempt to do things that you never would do for real, due to high-risk of safety, security, cost, realism, or other limitations. As part of an integrated, comprehensive training program, they allow controlled build up of performance capabilities.
Use of government-owned and -managed platforms and frameworks for constructive simulation and testing, virtual testing mixing simulation with actual hardware, and live testing of systems under test.
Cost of infrastructure and personnel to organize, design, manage, implement, and maintain LVC infrastructure, standards, interfaces, and tools. Risks and costs include V&V of the simulation, including intended vs non-intended use -- due to varying levels of fidelity for tasks/components
Almost all of them!

## Slide 36: Test Strategy Method: Surrogate platforms
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Use of test surrogate platforms (with or without human operators) for development and sequential integration
Allows more rapid, sequential development, integration, and testing of autonomy and AI technologies by streamlining test hardware planning, safety, security, and cost. Enables early human interface, teaming and coordination with the system under test.
Cheaper, safer, faster and more effective development and integration through rapid T&E on a test surrogate platform.
TPS VISTA, LearJet, Centaur OPA, UTAP-22.
Operators first learn and develop skills and performance on training platforms (trainer aircraft, weapons, etc.), which allows transferable skills and experience from training platforms to allow quicker, cheaper achievement of combat proficiency with more complex mission assets.
Standardized government-owned testbeds and test surrogates that are well-characterized, highly available, and include instrumentation.
Costs of integrating autonomy technologies with surrogate platforms. Limitations on availability and realism of surrogates and their capabilities. Risk of missing key issues in transfer.
Infrastructure and personnel Design for test Testing continuum
Data Safety Human-sys teaming

## Slide 37: Test Strategy Method: Formal verification
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Use of formal methods to verify system models, capabilities and operation
Systems are mathematically proven that certain inputs will always produce certain outputs; employed for modeling requirements, code, and architecture, as well as for analyzing compliance, traceability, robustness, completeness, and consistency of a system.
Documented assurance of correct outcomes and rules, evidence supporting arguments for system safety, security, effectiveness, ethics, etc. Can be both fast and rigorous.
SPARK programming language
Humans take closed-book examinations where students must prove knowledge of basic rules, procedures, regulations, fundamentals and other knowledge required to operate and employ systems. Mathematical proofs are well-established.
Categories of proving theorems with axioms and inference, model checking by searching for counterexamples of model properties, state space enumeration, proof obligations, and abstract interpretation to construct and analyze software representations.
Limitations that complex systems can be impossible to formally verify, and that practitioners need training and organization to implement methods in evaluation strategies.
Requirements and measures Data
Testing for legal and ethical requirements

## Slide 38: Test Strategy Method: Software pedigree evaluation
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Use of CMMI level, ISO 9000, and other software quality and pedigree evaluations to inform software code quality
Allows acceptance of contractor testing or other credible verification or validation activities that reduce the burden of independent government T&E.
Streamlined T&E that leverages the high-performing historical credibility of software coders to save cost and schedule.
Operators with desirable education and training pedigree are given more trust, or less thorough verification and validation of their abilities, based on a high standard of historical performance.
Use of established, government-issued credentials and trust.
Limitations on acceptable credentials and acceptable trust in information from those sources. Costs to setup and maintain credentialing criteria and processes.
Testing continuum Test adequacy and integration
Infrastructure Data

## Slide 39: Methods for Addressing Challenges with Test Planning
Method for Test Planning | Short description
Training data set management for ML | Management scheme for operational scenario data that ensures training, validation, and testing
STAT for autonomy | Efficient testing and evaluation of the autonomous system's operational space using Scientific Test and Analysis Techniques
Adversarial testing | Use of adversarial test forces and adversary AI to probe system vulnerabilities and consequences
Operational mission testing | Operationally realistic testing of the autonomous system integrated in a mission with other representative manned and unmanned assets
Post acceptance testing | Follow-on testing, evaluation, and tactics development after autonomous system fielding

## Slide 40: Test Planning Method: Training data set management for ML-enabled subsystems
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Management scheme for operational scenario data that ensures training, validation, and testing
Allows the ML performance to be accurately characterized, as long as the ML training data covers the operational space and conditions expected in employment.
Robust T&E that recognizes and exposes over-fitting or other ineffective but difficult to detect deficiencies in machine learning.
Model cards and Data cards (TRMC / CDAO)
Students learn from educational materials, and their progress is periodically checked by quizzes and tests. The final exams may need to use different test questions than prior quizzes to accurately test usable knowledge, not just memorization of the correct answer.
Reservation of portions of datasets as government-only to ensure independent T&E with robust assurance.
Assumption that T&E will use the same types of data for testing of ML as the developers used, and that this relationship will continue as additional data is discovered and utilized.
Data Exploitable vulnerabilities
Infrastructure

## Slide 41: Test Planning Method: STAT for Autonomy
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Efficient testing and evaluation of the autonomous system's operational space using Scientific Test and Analysis Techniques
Complex autonomous systems can have extremely numerous factors that can influence performance depending on combinations and interactions. STAT can scientifically maximize test information value while minimizing cost and schedule resources.
Robust characterization of autonomy system capabilities across the entire operational space, while using minimum testing resources.
JMP, R, RAPT
No
Application of STAT processes such as design of experiments, sequential testing, and Bayesian statistics, throughout the test strategy, test planning, test execution, and test data analysis processes for maximum T&E impact with minimum costs.
Limitation that not all testable features are appropriate for STAT processes.
Assumption that STAT expertise is available to the test team.
Requirements and measures Test adequacy and integration
Simulation Design for test

## Slide 42: Test Planning Method: Adversarial testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Use of adversarial test forces and adversary AI to probe system vulnerabilities and consequences
Adaptive red-teaming or usage of AI as a test event generator for T&E of AMS capabilities, can provide insight into vulnerabilities or failure modes that might otherwise be difficult to detect. Reinforcement learning uses feedback from the repeated trials to improve over time.
Effective autonomous military system performance capabilities in a contested environment that involves an unpredictable adversary.
Red force or adversarial training against opposing forces enables quasi-realistic training where adversary assets are simulated to challenge operators' performance and help develop realistic and effective tactics, techniques, and procedures
Cyclical testing of the system and its attack surfaces using varying attack vectors for disruption of operations as system understanding grows.
Cost of infrastructure and personnel to organize, design, manage, implement, and maintain adversarial testing assets and tools.
Exploitable vulnerabilities Test adequacy and integration
Post-acceptance testing Testing continuum

## Slide 43: Test Planning Method: Operational mission testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Operationally realistic testing of the autonomous system integrated in a mission with other representative manned and unmanned assets
Validation the AMS works in realistic operational scenarios including relevant threats and integrated with (manned) friendly support and coordination assets. AMS models/simulations validated by tests of the integrated system, difficult to validate robustly without a full scenario.
Final evaluation to confirm the autonomous system's effectiveness and suitability in an integrated, system-of-systems mission test scenario.
Orange Flag (USAF)
Human operators have a final check-ride that serves as a capstone evaluation at the end of a phase of training, where the evaluator observes the trainee in a fully operational mission scenario.
Mission Concept of Operations (CONOPS) and desirable tactics are defined early in development and incorporated into the design and realization of the autonomous system.
Cost of infrastructure and personnel to plan and execute realistic system-of-systems tests.
Limitations on threat, friendly, and neutral asset participation based on availability.
Test adequacy and integration Testing continuum Human-sys teaming
Requirements and measures Design for test

## Slide 44: Test Planning Method: Post-acceptance testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Follow-on testing, evaluation, and tactics development after autonomous system fielding
Data about AMS usage and conditions that may not have been tested prior to fielding. Because of the enormous state space of possible operational conditions, developmental and operational tests will likely be unable to exhaustively cover all operational conditions.
Autonomous system performance optimized under iterative tests as system matures over time.
For operators, thoughtful analysis of mission training, well past initial mission-ready certification, identifies execution errors and lessons learned that provide the basis for continuous improvement and U.S. battlefield dominance.
Operational instrumentation and data gathering post-acceptance, including cognitive instrumentation with truth source and meta-data information.
Costs include design and maintenance of operational instrumentation features.
Limitations include recognition that systems using unsupervised learning or other adaptive control algorithms during operations will continue to change their behavior over time, and unexpected responses or performance may occur.
Post-acceptance testing Testing continuum
Test adequacy and integration Design for test

## Slide 45: Methods for Addressing Challenges with Test Execution
Method for Test Execution | Short description
Cognitive Instrumentation for Explainable AI | Tracking and monitoring of the internal workings of autonomy (especially AI-enabled) capabilities providing information that is understandable to humans
Runtime assurance | Automate safety and security reporting by using runtime monitoring and feedback tools to manage risk and allow graceful degradation
Layered runtime monitoring/assurance | Multiple nested layers of monitoring provide runtime assurance at different levels based on information and authority to allow graceful degradation
Trust measures | Calibrated measures of the human operator’s or commander’s confidence in relying on the system
Fuzzing | Minor variations in input conditions that ensure any unintended overtraining is mitigated

## Slide 46: Test Execution Method: Cognitive Instrumentation for Explainable AI
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Tracking and monitoring of the internal workings of autonomy (especially AI-enabled) capabilities providing information that is understandable to humans
Cognitive instrumentation to diagnose the causes of incorrect behavior or inadequate performance. The internal workings refers to the machine's ability to perceive, reason, decide, and team -- can be viewed as the understanding how it observes, orients, decides, and acts.
Ability for T&E practitioners (and developers and operators) to correctly identify and characterize the root causes of observed deficiencies in performance.
IKOS (NASA)
Fighter Pilots learn and improve every single day of training, which continues throughout the entire career. Learning and improvement occurs primarily in the mission debrief, when mission execution can be evaluated against truth sources for understanding what the operator perceived and decided, versus the actions taken and resulting outcomes.
Embedded system instrumentation (for testing and for operations) that can distinguish coding errors from inadequate algorithms or inadequate training data or sensor/hardware problems.
Costs include the effort to design for and implement the internal system framework that provides for cognitive instrumentation.
Design for test Human-system teaming
Infrastructure Test adequacy and integration

## Slide 47: Test Execution Method: Runtime assurance
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Automate safety and security reporting by using runtime monitoring and feedback tools to manage risk and allow graceful degradation
Instructor pilot in an aircraft where the instructor is constantly watching performance, can make inputs or corrections, and can take the controls if necessary.
Provide a backup for safe recovery of test vehicle if unanticipated problems occur; allows re-starts. Provide back-up of mission data.
TACE (TRMC and JHU APL), R2U2 (NASA)
Reliably detect problems (hardware, software, or environmental) and switch to recovery/safe mode in event of failure.
Automates safety and security reporting by using monitoring and feedback tools to manage risk and allow graceful degradation. Enables test of any algorithm that meets its interface requirements, regardless of complexity.
Safety Human-system teaming Design for test
Infrastructure Test adequacy and integration Data
Costs include the overhead to setup and implement, V&V of the runtime assurance system, and matching assurance against the complexity of scenarios and/or services provided.
Limitations on the availability of infrastructure to support the runtime assurance solutions.

## Slide 48: Test Execution Method: Layered runtime monitoring/assurance
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Multiple nested layers of monitoring provide runtime assurance at different levels based on information and authority to allow graceful degradation
Multiple nested layers of monitoring provide runtime assurance at different levels based on information and authority, and allow graceful degradation from deficiencies. Layers can be removed as system development proceeds and confidence in the system increases.
Increased test safety and mission assurance when more layers are utilized.
Allows graceful degradation of assurance. Permits decreased levels of assurance at locations or missions where all layers are impossible or impractical (such as OT or post acceptance).
An instructor pilot in formation flight with a student pilot, where the instructor can monitor to assist the student, but not take over the controls. Able to provide inputs to aid in unexpected events or direct mission cancellation / return to base.
Standardized government-owned runtime assurance "wrappers" that integrate easily, combined with internal runtime monitors/assurance designed within the autonomous system.
Costs include the overhead to setup and implement, V&V of the runtime assurance systems, and matching assurance against the complexity of scenarios and/or services provided.
Safety Human-system teaming Design for test
Infrastructure Test adequacy and integration Data

## Slide 49: Test Execution Method: Trust measures
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Calibrated measures of the human operator’s or commander’s confidence in relying on the system
Calibration of human trust in autonomous military systems enables appropriate matching of AMS capabilities with missions and tasks, without unnecessary cost or risk.
Commanders and operators can appropriately delegate authority to and employ AMS, based on correct capability performance and suitability, as system performance changes over time.
Combat commanders deploy and employ combat forces based on their understanding of combat units' and platforms capabilities and limitations, which may differ among individuals. Operators' capabilities grow with time and experience.
Use of emerging human trust and teaming measures that specify the types or categories of trust involved, throughout the stages of system development and employment.
Limitations on the current state of the art for human trust calibration, categorization, and measurement. Assumption that all relevant human-system interactions are identified.
Human-system teaming Test adequacy and integration
Requirements and measures Testing continuum

## Slide 50: Methods for Addressing Challenges with Data Analysis
Method for Data Analysis | Short description
Automated outlier search and Boundary testing | Automate the search for outliers in the system response/outputs or for the safe or effective boundaries of system operational conditions by using statistical tools
Failure path testing | Automate the search for conditions or inputs that can cause unexpected system failure
Human operator performance standards | Apply specific measures of performance, suitability and effectiveness based on human operator training standards and proficiency standards

## Slide 51: Data Analysis Method: Automated outlier search and Boundary testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Automate the search for outliers in the system response / outputs or for the safe or effective boundaries of system operational conditions by using statistical tools
Application of STAT processes can allow efficient, effective, robust test planning and execution that provides maximum T&E information with minimum costs.
Testers can efficiently characterize the safe and effective regions of autonomous system operation within the full, physics-based operating environment.
RAPT (TRMC), Boundary Explorer (STAT COE), MARGInS (NASA)
Operators' employment of their systems are bounded by the systems' operations limits, such as min and max airspeed, altitude, G-loading, engine limits, flight control limits, and weapon employment limits.
Operators also must avoid prohibited maneuvers, such as unusual attitudes, spins, stalls, and abrupt maneuvers.
Automate the search for outliers or nonlinearities in the system response/outputs by using statistical tools such as rapid sequential testing.
Assumption that sufficiently representative models and simulations exist for the AMS that can provide adequate response results. Costs to integrate AMS models with statistical tools.
Safety Data
Simulation Test adequacy and integration

## Slide 52: Data Analysis Method: Failure path testing
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Tools that Support this Method:
Description:
Automate the search for conditions or inputs that can cause unexpected system failure
Allows efficient and robust methods for testing all combinations of operating environments, system conditions, inputs, and interactions, which otherwise would likely be either prohibitively costly or insufficiently robust. Designed to detect unit-level faults and work
backwards to expose them at the system level.
Accurate T&E insight into AMS failure inputs and conditions, including the steps to avoid or steps to take to ensure failures do not occur.
Robustness Inside Out Testing (RIOT) (TRMC), AdaStress (NASA)
Operators study and practice emergency procedures to deal with system and subsystem failures that occur. Operators train with processes like Crew Resource Management that walk-through emergency indications, initial actions, checklist procedures, and considerations for breaking a chain of events that can lead to catastrophic failures, and to recover successfully after one.
Use of automated failure path testing tools to efficiently and robustly evaluate the autonomous system and its operations.
Assumption that sufficiently representative models and simulations exist for the AMS that can provide adequate results. Costs to integrate AMS models with test tools.
Safety Simulation
Human-system teaming Test adequacy and integration

## Slide 53: Data Analysis Method: Human operator performance standards
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Apply specific measures of performance, suitability and effectiveness based on human operator training standards and proficiency standards
Utilizes proven and accepted standards of human performance for evaluation of similar tasks that the system now performs autonomously.
T&E insights into autonomy Perception, Reasoning, Deciding, Learning, Teaming, judgment, and control based on proven, measurable standards of performance for human operators.
Human operators have training and proficiency standards that they are evaluated against for mission and system control tasks.
Established operator and system standards applied in novel ways to evaluate the performance of autonomous military systems.
Assumption that human operator standards exist and are relevant to the autonomous system. Limitation that some typically more subjective standards will require expert interpretation.
Requirements and measures
Human-systems teaming

## Slide 54: Methods for Addressing Challenges with Certifications and Accreditation
Method for Certification and Accreditation | Short description
Task based certification and evolution of standards | Certification of the autonomous system for limited operation of specific tasks with growth expected over time
Quantified risks and autonomy performance growth curves | Quantify various types of risks by using statistical techniques such as ones similar to reliability growth curves

## Slide 55: Certifications and Accreditation Method: Task based certifications and evolution of standards
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Certification of the autonomous system for limited operation of specific tasks with growth expected over time
Allows autonomous system performance tailoring for mission tactics and threats, such as theater-specific or mission-specific tactics and threats that may prompt tailored T&E and re-training events and subsequent certifications.
Certification and standards tailored or calibrated to appropriately match AMS performance and suitability for specific missions and tasks.
Operator certifications are not usually monolithic in scope, but role-based or task-based, such as co-pilot vs aircraft commander vs mission force commander; day-only vs night; SEAD; forward-air-controller; laser IR pod; or other advanced subsystems.
Evolve certification standards as autonomy capabilities evolve, and as T&E and V&V methods for autonomy evolve
Assumptions that the AMS will improve and expand capabilities over time, through continuous development, continuous integration, continuous test, and continuous delivery processes.
Requirements and measures Test continuum
Test adequacy and integration Human-systems teaming

## Slide 56: Certifications and Accreditation Method: Quantified risks and autonomy performance growth curves
Analogous to human training:
Intended Results:
Best Practices
Challenges Addressed:
Method Benefits:
Costs, Limitations, Assumptions:
Description:
Quantify various types of risks by using statistical techniques such as ones similar to reliability growth curves
Commanders and operators gain insight into autonomy improvement rates, not just a static snapshot.
Accurate, calibrated and quantified evaluation of autonomous military system risks and performance outcomes.
Humans have a "learning curve" for their speed and proficiency levels at learning and performing difficult tasks. Learning curves can vary depending on the task, the individual, and factors involved.
Differentiate between critical failures, major failures, and minor failures or deficiencies in mission effectiveness.
Assumptions that the AMS will improve and expand capabilities over time, through continuous development, continuous integration, continuous test, and continuous delivery processes.
Requirements and measures
Human-systems teaming
Notes: May have different categories of trust to measure (MTBF) based on risk:
Critical failures – put friendlies or non-combatants in increased danger
Major failures – cause ineffective missions
Minor failures – make effective missions more costly, time-consuming, or difficult

## Slide 57: Autonomy T&E Infrastructure, Tools, and Resources
Test labs & test range support for AMS T&E
  Guide will include contact information
Software tools for AMS T&E
  TRMC
  DARPA
  NASA and other sources

## Slide 58: Test Labs & Test Range Support for AMS T&E Land System Test Labs and Ranges
Army Test and Evaluation Command, Aberdeen Test Center
ASTC-DRIVE: Autonomous Systems Test Capability – Digital Robotic and Autonomous Systems Integrated Virtual Environment
  Unmanned Ground Vehicle Unreal M&S Tool – virtual environment
  Virtual Leader with Live Follower link
  Range Adversarial Planning Tool (RAPT) – TRMC software tool
  Data Collection, Reduction, Validation, Analysis tool
  Robustness Inside-Out Testing (RIOT) – TRMC software tool
  VANE – Weather Obstacles, Time of Day, Sensors tool
  Software integration lab
  High-performance computing lab
Hardware in the Loop test capabilities
  ATC Roadway Simulator - Land vehicle test treadmill
  ATC EMI Chamber – Electromagnetic interference test
  5G wireless communications
ASTC-SEER: Safety Environment, Engagement and Response
  Intelligent Emergency Stop
  Anomaly Detection
  Mobile Safety Zone
  Geo Fencing
Current as of summer 2022

## Slide 59: Test Labs & Test Range Support for AMS T&E Maritime System Test Labs and Ranges
Naval Surface Warfare Center, Carderock Division
SAFENAV – Modular Architecture and Mission Use-Case
  Wave field sensing
  Traffic density and waterspace management
  Platform specifications
NATS – Naval Autonomous Systems Testing Capabilities
  Digital Test Range Web Interface
  Metrics and Scenario Design Tools
  Simulation, live, virtual, and constructive
  Range Adversarial Planning Tool (RAPT) – TRMC software tool
  Hardware in the Loop testing
ALICe – Autonomy Lab and Integration Center
  Lab afloat and lab ashore
  Perception lab
  Hardware in the Loop enclave
  Test surrogate platforms and safety boats
MACSUV – Maneuvering and Control Simulator for Underwater Vehicles
  Design and performance prediction and optimization
  Control and dynamics applications
Current as of summer 2022

## Slide 60: Test Labs & Test Range Support for AMS T&E Maritime System Test Labs and Ranges (Cont.)
Laboratory for Autonomous Systems Research, NRL
LASR Facility Environments
  Desert High Bay – Sand pit and climbing walls
  Tropical High Bay – Jungle environment, canopy catwalk, water feature
  Woodland – Rock canyon, water feature, boulders, vegetation
  Littoral High Bay – Wave pool, shoreline, sediment tank
  Prototyping High Bay – Localization system for air/ground testing, acoustics
Laboratories and Equipment
  Sensor testing – Anechoic chamber, air testing, wind tunnel
  Robot interaction labs – ceiling infrastructure
  Power and energy development labs – Battery dry room, glovebox, solar simulator
Specification tools and database for autonomous system behaviors
Rapid Autonomy Integration Lab, PMS-406
Development process and infrastructure for autonomy algorithm development.
  Continuous authority-to-operate (c-ATO)
  DevSecOps software test environment,
  Simulation testbeds for software and hardware in the loop tests
  Data integration
  Mission planning frameworks
Current as of summer 2022

## Slide 61: Test Labs & Test Range Support for AMS T&E Additional Test Labs and Ranges
Sensors and Autonomous Systems Experimental Facility, Adelphi Laboratory Center, MD
Emerging Technologies Combined Test Force, Air Force Test Center, Edwards AFB, CA
96th Operations Group, Air Force Test Center, Eglin AFB, FL
Naval Test Wing Pacific, Naval Air Warfare Center, NAS China Lake, CA
Others … ?

## Slide 62: Tools for Autonomous Military Systems T&E
Each tool listed is assessed for basic criteria of interest to test practitioners
  Name and source of the tool
  Which specific challenges does it help address, and how?
  What additional benefits can be gained in using it?
  What assumptions, limitations or costs does the tool involve?
  How easy is the tool to setup and use?
Example: R2U2
  R2U2 (Realizable, Responsive, Unobtrusive, Unit)
  NASA Ames/Iowa State University/Aero Space Engineering http://r2u2.temporallogic.org/
  Runtime assurance/monitoring engine bringing system health and safety management to mission critical systems. Uses temporal logic runtime observers, in combinations with tiny Bayes Nets for System Health Management
  Extensible to different architectures (hardware and software) including FPGA, software on a microcontroller, in software on the flight computer, or both hardware and software on a hybrid cyber-physical system
  Reconfiguration without resynthesis, monitoring without software instrumentation
  Limitations: Relies on other software packages to convert the Bayesian network into an Arithmetic Circuit; No GUI; Signal processing filters must be customized; Observation tree models must be set up individually for each new application
  Cost: Free download available on website
  Ease of Use : Requires familiarity with other tools to develop prerequisites (convert Bayesian network); not currently GUI based and therefore has a steeper learning curve; Linux-based

## Slide 63: Autonomy T&E TRMC Toolkit
Test Resource Management Center (TRMC) has developed several autonomy and AI test tools through their science and technology program. These tools are intended to improve DoD’s ability to test autonomous, unmanned, artificial intelligence, and machine learning systems.
Tool Name | Related Method | Tool Description
RAPT – Range Adversarial Planning Tool | Automated outlier search and Boundary testing | Completed in 2019, provides a suite of test scenario inputs that would normally be too large to select from manually. Test selection tool runs thousands of simulations to seek out boundary conditions in performance based on initial parameter values to direct live testing and focus on tests where performance is uncertain. Necessary requirements to implement use of RAPT include a simulation for the system under test and a scalable computing resource like a high-performance computing cluster.
RIOT – Robustness Inside-Out Testing | Failure path testing | Completed in 2020, provides scalable robustness testing for node-based autonomous systems. Allows the test practitioner to define invariant safety rules that should never be violated, and identifies bug-triggering inputs that cause invariants to be violated. Enables search for the minimal test cases that cause the bug to facilitate generalization of the bug causes into a broader rule. Necessary requirements to implement RIOT include having a node-based or message-based autonomous system.
MIMIC – Modeling Intelligent Machines in Complex Environments | LVC and simulation testing | In development through Johns Hopkins University Applied Physics Lab. The tool provides scalable testing of autonomous systems in simulation. It operates by creating a deep learning imitator of the system under test, which can then be used for large scale parallel testing, discovery of uncertainty conditions, or use in multi-agent simulation. Necessary requirements include a simulation of the system under test.
SAFE – Automated MIL-STD-882E Safety Case Evaluation for UxSs | Failure path testing | In development. Addresses safety on complex autonomous systems which cannot achieve exhaustive testing, by automating creation of complex fault trees for predicting probability of safety faults during tests. Necessary requirements include a functional model of the system under test, and hazards for traceability.
ICE-T – Image Classifier Evaluation Technology | Quantified risks | In development. Addresses validation data and test data for image-based classifiers and detectors. Intended to stress test machine learning systems to find example cases where system performance is brittle by developing a continuous risk analysis platform to validate the reliability of machine learning across a range of conditions, including new post-fielding conditions.
BAST – Built-In Adaptive Systems Test | Quantified risks | In development. Addresses monitoring and testing of adaptive systems that continue to learn after deployment. It is intended to detect when the autonomous system’s operating environment is out of domain by characterizing the domain of operation and determining if prior verification and validation conditions hold.

## Slide 64: Autonomy T&E DARPA Assured Autonomy Toolkit
Defense Advanced Research Projects Agency (DARPA) developed several software-based tools to aid in autonomy T&E. Some tools apply more to software developers than to independent testers. The below tools (and more) are available at the DARPA ASSURED AUTONOMY TOOLS PORTAL found at: https://assured-autonomy.org/tools
Tool Name | Related Method | Tool Description
VerifAI | Formal verification | A software toolkit for the formal design and analysis of systems that include VerifAI artificial intelligence (AI) and machine learning (ML) components.
Marabou | Formal verification | A framework for verifying deep neural networks. It can answer queries about a network's properties by transforming them into constraint satisfaction problems, accommodate networks with different activation functions and topologies, and perform high-level reasoning on the network to reduce search space and improve performance.
ReachModelPlex | Formal verification | Integrates the ModelPlex monitor and reachability analysis for monitoring a reinforcement-learning-based Dubins path following controller and recovering from unsafe control.
Scenic | LVC and simulation testing | A domain-specific probabilistic programming language for modeling the environments of cyber-physical systems like robots and autonomous cars.
Trinity-PC | Quantified risks | A tool to quantify uncertainty in machine learning models using predictive coding.
AAHAA | Quantified risks | Architecture and Analysis for High-Assurance Autonomy.
AdvoCATE | Assurance cases | Supports the development and management of safety/assurance cases.
RAA-LEC | Adversarial testing | Robustness to Adversarial Attacks in Learning-Enabled Controllers. Finds adversarial attacks and synthesizes shields to defend the system against them.

## Slide 65: Autonomy T&E Tools from NASA and other sources
Other DoD organizations, and the National Air and Space Administration (NASA) branch at the Ames research center, Intelligent Systems Division, have developed several tools for T&E of autonomous systems. Additionally, commercial and industry sources like Google have published some potentially useful T&E tools.
Tool Name | Related Method | Tool Source
Boundary Explorer | Boundary and outlier search | STAT COE
AFSIM | Multi-domain simulation | AFRL
DAD | Autonomy Requirements | CNA
R2U2 | Runtime assurance | NASA Ames
IKOS | Static code analysis | NASA Ames
FRET | Automated requirements analysis | NASA Ames
AdaStress | Automated outlier search | NASA Ames
MARGInS | Failure path testing | NASA Ames
ACedit | Assurance case usage | Google

## Slide 66: Autonomy T&E Lexicon
For the purposes of providing a common reference to enable education, learning, and collaboration among DoD T&E, autonomy and AI organizations, a lexicon is put forth
Authoritative references within the DoD, US government, and industry were consulted in that order of precedence
As such, these definitions should be considered “in use” definitions for relevant organizations within the AI-enabled autonomy T&E community, rather than immutable facts
Terms include: (not exhaustive list)
66
accuracy | algorithmic bias | Bayesian learning | black box testing | computer vision
cyber-physical system | deciding | deep learning | emergent behavior | explainable AI
formal methods | genetic algorithm | generative adversarial network | gradient descent | human in the loop
human on the loop | inference | label | LVC | machine learning
natural language processing | neural network | online learning | offline learning | overfitting
perception | precision | reasoning | recall | supervised learning
unsupervised learning | training data | transfer learning | unit testing | validation data

## Slide 67: Future and Related Topics
STAT Approach to AI Datasets
Autonomy as C2 Modeling the OODA Loop

## Slide 68: STAT Approach to AI Datasets
Challenge: Ensuring ML systems perform in robust conditions – avoiding “brittle” solutions
Often data used to create machine learning algorithms is uncharacterized, or worse unlabeled
A large data set may be considered ‘representative’ without understanding the full range of features of the data set
This may cause failures or problems when real-world data includes variation not present or under-represented in the data set
Notional Example: Facial recognition algorithm developed using college student pictures
Method: Design of Experiments approach to characterizing ML datasets
By characterizing the data using DOE methods, features of the data become understood
Requires effort to label (meta)data
This may allow some evaluation of ML systems without even performing testing
Could prioritize testing of under-represented features of the data
Result: More effective understanding of system capabilities, limitations, and risks
Helps operators use the system appropriately and developers focus on improving shortcomings
Index | Day | Clutter | Precip | Data Points
1 | + | - | + | 6%
2 | + | + | - | 18%
3 | + | - | - | 4%
4 | - | + | + | 12%
5 | - | + | - | 9%
Index | Wrinkles | White hair | Bald | Data Points
1 | + | - | + | 0%
2 | + | + | - | 0%
3 | + | - | - | 0%
4 | - | + | + | 0.1%
5 | - | + | - | 0.4%

## Slide 69: Autonomy as C2 Modeling the OODA Loop
Prioritization of Threats
Safety of Operations
Safety of Test
MDO Scenario Coverage
Local Optimal Solutions
Standardized C2 and Interfaces
Prioritization of Tasks
Shared CONOPS
Observe
Orient
Decide
Act
Sensors
PNT
System status
Comms
Teammates
Engage
Abort
Delay
Communicate
Adjust
Independently
Cooperatively
Approvals
Monitoring
Triggers to adjust
Time constants
Threats
Protected
Neutral
Environment
Shared Operational View
Priority Comms for Cooperation
Global Optimal Solutions
Forecasting Future States
Understanding Team Capabilities
Human Intervention
Success Criteria
Trust and Exploitability
Truth Data /
Test Oracle
Noise, Uncertainty, Deception

## Slide 70: Autonomy T&E Community Resources
Access to subject matter experts from across the DoD, US government, industry and academia will enable continued sharing of lessons and methods
Continued coordination, collaboration and cooperation will facilitate the continued joint effort needed to update, maintain, and expand best practices and lessons
Draft Test and Evaluation Companion Guide for Autonomous Defense Systems is a community effort intended to serve the greater DoD community
  The Guide is incomplete
    Challenges can be better defined and characterized
    Methods can be added, expanded, clarified, or combined
    Tools must be identified, referenced, assessed, and disseminated
  This document ought to be available online, through proper channels, to all members
  Our vision for this document is as a living, expanding resource
  By allowing collaboration in this manner, this guide will leverage the collective networked expertise federated throughout the DoD
Welcome Feedback, Recommendations, and Suggestions to improve the guide

## Slide 71: T&E Companion Guide for Autonomy Draft Outline and Content
T&E Companion Guide - Outline
1. Introduction
2. Autonomy Policies
3. Background and Context for AMS T&E
3.1 T&E Context
3.2 Autonomy Relation with AI & ML
4. AMS T&E Challenges
4.1 Central T&E Challenges
4.2 Specific AMS T&E Challenges
Methods Addressing Challenges
5.1 Where to begin
5.2 Methods and Lessons Learned by Test Phase
AMS T&E Resources
6.1 Test labs & test range support for AMS T&E
6.2 Software tools for AMS T&E
6.3 Expertise in DoD for AMS T&E
Summary and Way Ahead
A-1 Lexicon
A-2 References
12 AMS T&E Challenges
Data
Requirements & measures
Infrastructure & personnel
Exploitable vulnerabilities
Safety
Simulation
Example Methods
Assurance cases
LVC testing
Automated requirements
Continuous testing
Formal verification
Surrogate platforms
Example Tools
TACE, R2U2
Boundary Explorer
MARGInS, AdaStress
+ TRMC Toolkit
Human system teaming
Post-acceptance testing
Design for test
Test adequacy & integration
Testing continuum
Testing for ethics & legal
Fuzzing
Runtime assurance
Automated software test
STAT for autonomy
Autonomy measures
Automate outlier search
Adversarial testing
Human teaming measures
RAPT, RIOT
FRET, IKOS
ACedit, AdvoCATE
+ DARPA Assured Autonomy site
The guide is the primary means of capturing autonomy T&E lessons learned
Key contributors include Dr. David Tate and Dr. David Sparrow, Institute for Defense Analyses

## Slide 72: Discussion / Questions
Outline of the Draft T&E Companion Guide for Autonomous Systems
  Introduction, Background, and Challenges for Autonomy T&E
  Framework and Analogy for Addressing Autonomy T&E Challenges
  Specific Methods for Addressing Challenges and Tools for Implementing Methods
Additional Content
Other Formats
Path Ahead for the Draft Guide
  Distribution
  Hosting
Other community feedback is desired on Guide organization, content, and details

## Slide 73
Visit, www.AFIT.edu/STAT
Email, AFIT.ENS.STATCOE@us.af.mil